## Slide 1
Customer Discovery & Stakeholder Communication — Reference Patterns
FDE discovery and executive communication patterns for turning ambiguous enterprise AI asks into signed, evaluable delivery plans
FDE Delivery · Week 23a · Week 23a — Customer Discovery & Stakeholder Communication · Reference Patterns

## Slide 2
Learning Objectives
Turn vague enterprise AI asks into actionable discovery briefs
Translate discovery into epics, stories, and AI acceptance criteria
Run MVP scoping and no conversations with tradeoff clarity
Write executive summaries and communicate risk without surprises
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 3
Mental Model
FDE delivery starts before architecture
Ambiguity becomes commitments
Documents become executable constraints
Every proposal names metric, owner, risk, and next decision
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 4
Eight Discovery Questions
Business problem and user
Current workflow and data
Success criteria and constraints
Risks and must-not-breaks
No drawing until these are written
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 5
Layered Interviews
30m executive sponsor for business framing
60m SME for workflow and exceptions
45m end user for pain and trust
30m data/security for constraints
30m engineering for integration surfaces
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 6
JTBD and 5 Whys
When I am situation
I want to motivation
So I can expected outcome
5 Whys turns AI assistant into business cause
Surface ask is rarely the real problem
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 7
Requirement Translation
Business ask to epic
Epic to features
Features to INVEST stories
Stories to functional plus observable criteria
AI eval criteria are acceptance criteria
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 8
Definition of Done for AI PBI
Functional workflow works
Eval threshold passes
Prompt registered
Audit logged
Cost per call within budget
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 9
MVP Scoping
MoSCoW with real cost annotations
RICE adapted with AI confidence
Signed Must, Should, Could, Won't
Cost, Quality, Time, Scope tradeoffs
No with an alternative
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 10
Three Options
Aggressive: higher scope and risk
Recommended: balanced inside timebox
Safe: narrower and more certain
Never one; rarely five
Executive chooses tradeoff
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 11
Executive Writing
BLUF first
So what test on every paragraph
Situation, Complication, Question, Answer
90-second CTO read; 5-minute director read
Decision ask is explicit
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 12
Demo Story Arc
Setup: user's world
Confrontation: pain and AI response
Resolution: measurable outcome
Avoid cool-tech trap
Eval numbers with every demo
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 13
Risk and Stakeholders
Interest by Influence map
RACI for prompt, model, eval, incidents
Risk register with owner and review date
Pre-mortem as ritual
Three colors, one number, one sentence
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery

## Slide 14
FDE Angle
Technical work is table stakes
Discovery creates signed problem and scope
Communication turns work into decisions
Biweekly loop prevents surprises
Trust is an operating cadence
Customer Discovery & Stakeholder Communication — Reference Patterns · FDE Delivery