## Slide 1
Customer Discovery & Stakeholder Communication — Applied
Rewinding the insurance-underwriter AI assistant engagement to the discovery, scope, executive approval, and stakeholder communication craft that made delivery possible
FDE Delivery · Week 23b · Week 23b — Customer Discovery & Stakeholder Communication · Applied

## Slide 2
Learning Objectives
Run discovery before architecture
Translate findings into epics, PBIs, and eval criteria
Negotiate MVP scope with executive tradeoffs
Communicate risk through the engagement
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 3
Scenario Continuity
Week 19b architecture
Week 20b Azure deployment
Week 21b SRB/governance
Week 22b LLMOps
Week 23b rewinds to human FDE craft
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 4
Initial Ask
'We want an AI assistant for underwriters'
Not a requirement yet
FDE asks metric, workflow, data, constraints, risk
Real goal: 4h to 90m quote time
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 5
Stakeholder Map
CUO sponsor
2 senior underwriter SMEs
25 end users
CISO, DPO, platform lead
Procurement, CFO, CIO
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 6
Discovery Findings
60% of day is search
15 years memos
40k policy docs
3 regulatory feeds
DPO: no third-party leakage
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 7
Discovery Brief
Business problem and JTBD
5 SMART criteria
Constraints: Azure-only, region, Guidewire, $850k
Pre-mortem risks
Interest x Influence map
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 8
Requirements Translation
10 epics from workflow
PBIs include functional criteria
PBIs include eval criteria
Non-functional stories: latency, cost, audit
Definition of done includes evidence
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 9
MVP Scoping
14 customer-requested features
RICE-for-AI scoring
MoSCoW under 6 months and $850k
Signed no list
Automatic decisions out
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 10
Three Options
A Complete Vision: $1.2M, 9 months
B Balanced MVP: $780k, 6 months
C Foundation Only: $480k, 4 months
Customer chose B
Eval framework funded
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 11
Executive Summary
BLUF first
Situation, Complication, Question, Answer
Recommendation and rejected options
Run cost $3,300/month baseline
Groundedness and audit controls
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 12
Demo Story Arc
Setup: real Tuesday search pain
Confrontation: 45-second cited answer
Resolution: 4h to 90m target
Groundedness >= 92% shown
Audit log demoed live
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 13
Engagement Rhythm
Weekly 30m CUO steering
Biweekly SME golden-set session
Monthly risk committee
Same-day notes on hard tradeoffs
No-surprise operating model
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery

## Slide 14
FDE Angle
Discovery makes architecture succeed
No is a delivery tool
Numbers beat shiny demos
Handoff proves engagement quality
Customer Discovery & Stakeholder Communication — Applied · FDE Delivery